A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint Breakdown & Estimation

Sprint 1 (Total Story Points: 12)

- Epic 1: Data Collection

  - USN-1 Gathering Data — 2 (Normal task)

  - USN-2 Loading Data — 1 (Very Easy task)

- Epic 2: Data Preparation

  - USN-3 Handling Missing Values — 3 (Moderate task)

  - USN-4 Creating Fields — 3 (Moderate task)

  - USN-5 Handling Inconsistency in Data — 3 (Moderate task)

Sprint 2 (Total Story Points: 20)

- Epic 3: Data Visualization

  - USN-6 Bar Chart — 2 (Normal task)

  - USN-7 Pie Chart — 2 (Normal task)

  - USN-8 Line Chart — 2 (Normal task)

  - USN-9 Map — 4 (Note: You may want to adjust this to 3 or 5 if you are strictly following the Fibonacci sequence 1, 2, 3, 5).

- Epic 4: Dashboard

  - USN-10 Developing Dashboard — 5 (Difficult task)

- Epic 5: Story

  - USN-11 Developing Story — 5 (Difficult task)

Velocity Metrics

To calculate how much work your team can realistically complete in future iterations, we use the Velocity formula:

Velocity=Total Story Points CompletedNumber of Sprints

- Total Story Points: 12+20=32

- Number of Sprints: 2

Velocity=322=16 Story Points per Sprint